AI Utilization Case Report

BMAD Method (Breakthrough Method for Agile AI-Driven Development)

Applied to: MyMusic Android App

Submitted: 2026-04-15  |  Multimedia 1P  |  Duy LQ

| Date of Submission | 2026.04.15 |
| --- | --- |
| Name (Department) | Duy LQ (Multimedia 1P) |
| Case Title | Building MyMusic Android App Using BMAD Method |
| Utilization Scale | Full transformation of development workflow From manual planning + ad-hoc AI prompting to structured, agent-orchestrated, documentation-first AI development lifecycle |
| Case Category | Productivity tool development (Agent-based workflow) Design & Documentation: architecture, data model, API, doc generation Coding: code generation, Clean Architecture implementation Review: static analysis, code change summary Testing: unit test generation (planned) |
| Tools Used | Cursor IDE, Cline (VS Code), Antigravity (Google DeepMind) |
| Models Used | Claude 4.5-Sonnet, Claude Opus 4.6, GPT-5 |

Case Details

1. What is BMAD Method?

BMAD (Breakthrough Method for Agile AI-Driven Development) is an open-source framework that brings structure, governance, and repeatability to AI-assisted software development. Instead of "vibe coding" (ad-hoc prompting), it treats AI as a disciplined team member following an agile process with clear roles, producing version-controlled artifacts at every phase.

1.1  Why BMAD? — Vibe Coding vs. BMAD Comparison

Figure 1: Vibe Coding vs BMAD Method — The core problem and solution

1.2  Specialized AI Agent Team

BMAD uses 6 specialized AI agent personas, each with distinct responsibilities mirroring a professional software team. Each agent produces explicit, version-controlled artifacts.

Figure 2: BMAD Agent Team — 6 specialized agents with outputs

| Agent | Role | Output Artifact |
| --- | --- | --- |
| Analyst | Brainstorming, research, scoping | project-brief.md |
| Product Manager | Requirements definition, PRD creation | prd.md |
| Architect | System design, technology decisions, API design | fullstack-architecture.md |
| Scrum Master | Epic decomposition, user story creation | stories/*.md |
| Developer | Code generation following stories + architecture | Source code files |
| QA | Test generation, code review, quality gates | Test files + review feedback |

1.3  BMAD Workflow — 4-Phase Development Lifecycle

BMAD enforces a structured lifecycle with mandatory human review gates between each phase. This ensures quality control and prevents cascading errors.

Figure 3: BMAD 4-Phase Workflow with Human Review Gates

| Phase | Agent(s) | Key Activities | Output Artifacts |
| --- | --- | --- | --- |
| 1. Analysis | Analyst | Brainstorm, research, risk ID | project-brief.md |
| Human Gate | Developer (Human) | Review scope, approve direction | Approval / feedback |
| 2. Planning | Product Manager | Requirements (FR/NFR), UX goals | prd.md + front-end-spec.md |
| Human Gate | Developer (Human) | Review requirements completeness | Approval / feedback |
| 3. Solutioning | Architect + Scrum Master | Architecture design, story decomposition | architecture.md + stories/ |
| Human Gate | Developer (Human) | Review architecture decisions | Approval / feedback |
| 4. Implementation | Developer + QA | Code and test story-by-story | Source code + tests |

2. How We Applied BMAD to Build MyMusic

MyMusic is a modern Android music app built 100% in Kotlin with Jetpack Compose, Hilt DI, MVVM + Clean Architecture, powered by the Jamendo API for streaming music discovery and playback.

2.1  MyMusic Architecture (C4 Container Level)

Figure 4: MyMusic App Architecture — 4-layer Clean Architecture with C4 model

2.2  Data Flow — From User Action to API and Back

Figure 5: MyMusic Data Flow — User interaction to API call sequence

2.3  Codebase Statistics

| Metric | Value | Notes |
| --- | --- | --- |
| Total Kotlin source files | 102 | Generated following BMAD stories |
| Documentation files (docs/) | 80 | PRD, Architecture, UX Spec, Stories, Diagrams |
| User stories written | 22 | Across Epic 1 (8), Epic 2 (5), Epic 3 (6+) |
| Domain models | 5 | Track, Album, Artist, Playlist, SearchFilter |
| Repository interfaces | 3 | Domain layer contracts |
| Use cases | 12 | Business logic interactors |
| Retrofit services | 6 | Jamendo API endpoints |
| Repository implementations | 7 | Data layer |
| Presentation screens | 8+ | Compose screens + ViewModels |
| Architecture layers | 4 | Presentation / Domain / Data / Media |
| Test files | 0 | CRITICAL GAP - 0% test coverage |

3. Why Should You Use BMAD? — Proven Benefits

3.1  Full Traceability — Requirement to Code

Every line of code in the project traces back through a clear chain: PRD Requirement -> Architecture Section -> Epic / Story -> Code File. This ensures no feature is "orphan code" without a documented reason.

Figure 6: BMAD Traceability Map — from PRD FR to source code file

3.2  Concrete Benefits Proven by MyMusic

| Benefit | Evidence from MyMusic Project |
| --- | --- |
| Clean Architecture from Day 1 | 4-layer separation (Presentation / Domain / Data / Media) enforced by architecture doc before any code was written |
| Zero Context Loss Between Sessions | 80 docs serve as persistent AI context. Agents always know the project state, even weeks later |
| Full Requirement Traceability | Every feature: PRD FR -> Architecture Section -> Epic -> Story -> Code file |
| Consistent Code Quality | All 102 files follow identical patterns: Hilt DI, StateFlow, Mapper, Paging |
| Fast Onboarding | New developer reads project-brief.md -> prd.md -> architecture.md -> starts coding within 30 minutes |
| Scalable Complexity | Started with Trending Tracks MVP, expanded to 3 epics + 22 stories without architectural churn |

4. Weaknesses & Limitations of BMAD — Honest Assessment

BMAD is powerful but not perfect. Below is an honest assessment of its trade-offs, based on our real experience building MyMusic.

Figure 7: BMAD Strengths vs Weaknesses — Trade-off Analysis

4.1  Detailed Weakness Analysis

| Weakness | Impact on MyMusic | Mitigation Strategy |
| --- | --- | --- |
| Overhead for small tasks | Heavy ceremony even for a simple color change or minor bug fix | Use BMAD "Quick Flow" track for minor tasks (skip PRD/Architecture) |
| High token consumption | 80 docs + multi-agent = ~$8-15 USD API cost for full project | Use cheaper models for doc generation, premium models for critical decisions |
| Cascading errors | Wrong assumption in Phase 1 (e.g., API endpoint) propagates through all phases | Mandatory human review gate between every phase transition |
| Planning rigidity | "Plan everything first" slows down exploratory / experimental work | Use hybrid approach: BMAD for core, vibe coding for spikes |
| Forced quality metrics | Adversarial code review can create artificial nitpicking / developer fatigue | Remove minimum-issue requirements from code review agent prompts |
| Single-repo focus | Struggles with cross-service or multi-repo distributed architectures | Use BMAD Enterprise track for complex system-of-systems |
| No test enforcement | Test strategy documented (Architecture $17) but 0 actual tests created | Add explicit "generate tests" step as mandatory gate per story |

4.2  When NOT to Use BMAD — Decision Guide

| Scenario | Recommendation | Reason |
| --- | --- | --- |
| Quick bug fix (< 1 hour) | Skip BMAD | Overhead not justified for minor fix |
| Small isolated feature | Quick Flow only | Tech-spec to implement, skip full docs |
| New MVP app (1-4 weeks) | Standard BMAD | Full workflow, best ROI |
| Enterprise / regulated | Enterprise BMAD | Need security + compliance + DevOps docs |
| Exploratory prototype | Use with caution | "Plan first" may slow discovery; consider hybrid |
| Refactoring existing code | Standard BMAD | Architecture doc prevents regressions |

5. Current Testing Status

CRITICAL GAP: Despite a comprehensive test strategy documented in the architecture document (Section 17), NO actual test files were created.

| Test Category | Status | Documented Strategy (Architecture S17) |
| --- | --- | --- |
| app/src/test/ directory | Does NOT exist | Unit tests: mappers, use cases, repos with fakes |
| app/src/androidTest/ directory | Does NOT exist | Instrumented: ViewModels with coroutine testing |
| *Test.kt files | ZERO files found | UI tests: Compose key flows (Trending -> Play) |
| Unit Test Coverage | 0% | Target: mappers, use cases, ViewModels |
| Integration Test Coverage | 0% | Target: repos with fake servers |
| UI Test Coverage | 0% | Target: key user flows |

Key Lesson: BMAD produces excellent test PLANS but does NOT enforce test CREATION. Human discipline and explicit story gates for testing are required.

Recommended priority for test generation:

1. TrackMapper (DTO to Domain) - pure function, easiest to test, highest ROI

2. GetTrendingTracksUseCase - validates business logic isolation

3. TrendingViewModel - UI state transition tests with coroutine TestDispatcher

4. PlaybackController - media state management edge cases

Time Saved by Using AI

| # | Task | Before (Manual) | After (BMAD + AI) | Time Saved |
| --- | --- | --- | --- | --- |
| 1 | Requirements & PRD Creation | 24 hours (3 days) | 3 hours | 21 hours (87%) |
| 2 | Architecture Design & Documentation | 16 hours (2 days) | 2 hours | 14 hours (87%) |
| 3 | User Story Decomposition (22 stories) | 16 hours (2 days) | 1.5 hours | 14.5 hours (91%) |
| 4 | Code Generation (102 Kotlin files) | 120 hours (15 days) | 24 hours | 96 hours (80%) |
| 5 | Architecture Diagrams & Visual Docs | 8 hours (1 day) | 0.5 hours | 7.5 hours (94%) |
|  | TOTAL | 184 hours (~23 days) | 31 hours (~4 days) | 153 hours (83%) |

Improvements or Benefits from AI Use

Architecture quality: Clean 4-layer separation enforced from Day 1 - no spaghetti refactor needed later

Documentation completeness: 80 docs generated (PRD, Architecture, UX Spec, 22 stories) vs. typical 0-3 docs in ad-hoc projects

Consistency: All 102 Kotlin files follow identical patterns (Hilt, StateFlow, Mapper, Paging)

Onboarding speed: New developer reads 3 docs and starts contributing within 30 minutes

Traceability: Every code file traces back to Story -> Epic -> Architecture Section -> FR in PRD

Decision documentation: Technology choices explained in architecture doc (why Kotlinx Serialization, why single-module, why Media3)

Limitations or Challenges

No test files generated: Despite documented test strategy, BMAD did not enforce actual test creation. 0% test coverage is a critical gap.

Token cost: Generating 80 documentation files + 102 source files consumed ~$8-15 USD in API tokens (Claude Sonnet).

Overhead for small changes: Minor UI tweaks require checking PRD/Architecture alignment, which feels heavy.

Cascading risk: Incorrect assumptions about Jamendo API in Phase 2 would propagate through all phases.

Human discipline required: BMAD provides framework but developer must still review each artifact critically.

Output / Deliverable Link

| Deliverable | Path / Location |
| --- | --- |
| Project Brief | docs/project-brief.md |
| Brainstorming Doc | docs/brain-stoming-documentation.md |
| PRD (16 FR + 13 NFR) | docs/prd.md |
| Front-End UX Spec | docs/front-end-spec.md |
| Architecture (21 sections) | docs/fullstack-architecture.md |
| User Stories (22) | docs/stories/*.md |
| Architecture Diagram | docs/diagrams/architecture-overview.mmd / .png |
| Source Code (102 files) | app/src/main/java/com/example/mymusic/ |
| Built APK | app-debug.apk |
| This Report | docs/BMAD-Method-AI-Case-Report.docx |

Appendix

A. Useful Prompts for BMAD Workflow

| Phase 1 - Analyst Agent | "Brainstorm a [type] app with these features: [list]. Research API options, identify risks, and create a project-brief.md." |
| --- | --- |
| Phase 2 - Product Manager Agent | "Based on the project brief, create a PRD with functional requirements (FR1-FRn), non-functional requirements (NFR1-NFRn), epic list, and UI/UX goals. Run a checklist validation at the end." |
| Phase 3 - Architect Agent | "Create a full-stack architecture document based on this PRD. Include: module structure, DI graph, data flow, API design, error handling, testing strategy. Use Clean Architecture + MVVM." |
| Phase 3b - Scrum Master Agent | "Decompose Epic [n] into user stories with acceptance criteria. Each story must be independently implementable and include technical notes referencing the architecture document." |
| Phase 4 - Developer Agent (per story) | "Implement Story [n.m] following the architecture document. Use [tech stack]. Include unit tests for new business logic. Match patterns established in existing codebase." |

B. Cursor Rules Template (.cursorrules)

# Project: MyMusic # Method: BMAD ## Context Files (Always Read First) - docs/project-brief.md - Project scope and goals - docs/prd.md - Requirements (FR/NFR) - docs/fullstack-architecture.md - Architecture decisions - docs/stories/ - Current stories and acceptance criteria ## Architecture Rules - MVVM + Clean Architecture (4 layers) - All DI via Hilt (@Singleton, @ViewModelScoped) - DTOs in data layer only; domain models in domain layer - Mappers convert DTO <-> Domain at repository boundary - UI state via StateFlow + collectAsStateWithLifecycle() - Paging via Paging 3 PagingSource + cachedIn(viewModelScope) ## Testing (MANDATORY per story) - Every new UseCase MUST have a unit test - Every new Mapper MUST have a unit test - Every new ViewModel MUST have state transition tests

C. BMAD Track Selection Guide

| Project Type | BMAD Track | Key Artifacts |
| --- | --- | --- |
| Bug fix / small feature | Quick Flow | Tech-spec -> Code |
| MVP / new product (1-4 weeks) | Standard BMAD | Brief + PRD + Architecture + Stories |
| Enterprise / regulated | Enterprise BMAD | Standard + Security + DevOps docs |
| Exploratory prototype | Hybrid approach | Lightweight brief -> spike -> full BMAD |
| Refactoring existing code | Standard BMAD | Architecture doc prevents regressions |

Report generated: 2026-04-15  |  Project: MyMusic  |  Method: BMAD  |  Multimedia 1P